# Online Hotel Booking System Test Strategy

BY:

22205122- King-Michael Odo

22208617- Mohammed Abdulkadir

22109359- Peters Steven Oluwatobi

# 1. Scope

This document covers the testing strategy for the Online Hotel Booking System project. Testing will focus on booking reservations for rooms which also  includes cancelling reservations, managing customers or guests, as well as all the different rooms and payments.

# 2. Testing Types

- Unit Testing
- Integration Testing
- System Testing
- Acceptance Testing

# 3. Testing Approach

- MS Testing for Class Library

# 4. Test Environment

- Windows 11 PCs
- Ms .NET CORE (for unit testing)

# 5. Test Deliverables

- Test Plan
- Test Cases
- Test Execution Report
- Bug Reports
- Final Test Summary Report

# 6. Roles and Responsibilities

- Test Manager: Prepare test strategy and monitor execution.
- Testers: Write and execute all test cases.
- Developers: FInd accurate Class Library source code, fix bugs and support testing.

# 7. Risks and Mitigation

- Risk: Late delivery of modules.
  Mitigation: Early and frequent communication with the development team.
- Risk: Test environment instability.

- Risk: Losing source code
  Mitigation: Use backup source code.

# 8. Schedule

- Test Planning: Week 1
- Test Case Development: Week 2
- Test Execution: Week 3–4
- Final Report: Week 5